# Locust Results Analyzer — Implementation Plan & Architecture

Version: 1.0

Author: GitHub Copilot

Date: 2026-02-26

## Purpose

Concise implementation plan and architecture diagram for the Locust Results Analyzer agent. The system ingests Locust CSV/HTML reports, correlates with NFRs and Splunk logs, generates PDF and HTML reports with charts, stores embeddings in MongoDB, and delivers outputs via email + Box. Production deployment target: EKS.

---

## High-level components

- Ingestor

- File watcher (watch folder)

- IMAP ingestion adapter (existing Python utility)

- Parser & Normalizer (Pandas)

- Embedding service (Mistral) → Vectorizer

- Vector Store (MongoDB) — embeddings (V) and partial vectors (PV)

- Analyzer (KPI computation, baseline comparison, trend analysis)

- Splunk Connector (placeholder integration)

- Reporter (Plotly + WeasyPrint, HTML dashboard)

- Delivery (SMTP email, Box upload)

- Orchestration (EKS: Deployments, Jobs, CronJobs)

- Observability (Prometheus metrics, /healthz, structured logs)

---

## Architecture diagram (ASCII)

Legend:

- [SVC] = Kubernetes Service / microservice

- (file) = local filesystem path

- <-> = network call / data flow

+-----------------------------+

|   External Sources / Users  |

|                             |

|  - Locust CSV / HTML emails |

|  - NFR documents           |

|  - Splunk (logs)          |

+-------------+---------------+

|

(1) IMAP or Watcher    |  IMAP download / file write

v

+----------------------+   C:\Users\.../GenAI-Phase2   +----------------------+

|  IMAP Adapter /      | --------------------------->  |  Watch Folder (Dev) |

|  File Watcher (SVC)  |                               +----------------------+

+----------+-----------+                                          |

|                                                      | (file created)

| enqueue job                                           v

v                                              +----------------------+

+----------------------+                                 |   Ingestor Queue     |

|   Job Queue / Broker |  <------------------------------  +----------------------+

+----------+-----------+

|

v

+----------------------+       +----------------------+       +----------------------+

| Parser & Normalizer  | ----> |  Analyzer Service    | <---- |  MongoDB (Vectors)   |

|  (Pandas, HTML parse)|       |  (KPIs, Baseline,    |       |  - embeddings (V/PV) |

+----------+-----------+       |   trend analysis)    |       +----------------------+

|                   +----------+-----------+

|                              |

v                              v

+----------------------+       +----------------------+

|  Vectorizer (SVC)    | ----> |  Splunk Connector    |

|  (call Mistral API)  |       |  (placeholder)       |

+----------+-----------+       +----------+-----------+

|                              |

v                              v

+---------------------------------------------+

|                Reporter Service            |

|  - Plotly charts, HTML dashboard (Flask)   |

|  - WeasyPrint PDF generation               |

+-----------+----------------+----------------+

|                |

|                |

v                v

+----------------+   +-----------------+

|  Email (SMTP)  |   |  Box (upload)   |

|  (summary + PDF)|  |  (store artifacts)|

+----------------+   +-----------------+

Notes:

- All services run as Kubernetes Deployments/Jobs on EKS.

- MongoDB can be in-cluster StatefulSet + PVCs or managed (Atlas) — to be decided.

- Secrets (IMAP/SMTP/Mistral/Splunk/Mongo) stored in chosen secret manager (placeholder).

---

## Dataflow (short)

1. IMAP utility downloads emails or file watcher observes new CSV+HTML pair and enqueues an analysis job.

2. Parser validates and normalizes CSV into canonical schema; extracts metadata from filename (service, semver, date).

3. Analyzer computes KPIs: p50/p90/p95, avg, throughput (RPS/TPS), error%, SLA checks (p95 < 1s, error% < 0.5%).

4. Vectorizer extracts textual sections (NFRs, report summaries) and calls Mistral to generate embeddings; store in MongoDB.

5. If Splunk credentials are provided, Splunk Connector runs configured SPL queries for the run window and correlates logs with Locust endpoints.

6. Reporter generates Plotly charts, HTML dashboard, and WeasyPrint PDF. Saves artifacts, uploads to Box, and sends summary email.

7. Retention job enforces lifecycle: raw 90d, vectors 365d, outputs 180d.

---

## Deployment mapping (EKS)

- Deployments:

- ingestor (watcher + IMAP adapter) — Deployment

- parser/worker — Deployment / Horizontal Pod Autoscaler

- vectorizer (embedding client) — Deployment

- analyzer (stat engine) — Deployment

- reporter (Flask static server + PDF generator) — Deployment

- Jobs/CronJobs:

- retention-cleanup job (daily)

- one-off analysis jobs (K8s Jobs) for manual re-run

- Storage:

- PVC for artifacts (shared between pods)

- MongoDB: StatefulSet + PVCs or external Managed (to be decided)

- Config:

- ConfigMap: filename pattern, KPIs, retention periods

- Secrets: IMAP/SMTP/Splunk/Mistral/Mongo credentials (placeholder)

---

## Diagram file / alternative (PlantUML)

Include a PlantUML diagram later if you want an image export. Provide credentials/placeholders before automated rendering.

---

## Key placeholders to supply

- Mistral endpoint & API key

- Splunk host/index/SPL examples

- SMTP & Box details

- MongoDB connection and decision (in-cluster vs managed)

- Exact CSV header example (for robust parser)

---

## Next steps

1. Confirm acceptance of architecture and component mapping.

2. Provide the placeholder credentials and one sample CSV+HTML.

3. Approve MongoDB hosting choice (in-cluster vs managed).

4. I will scaffold repo and create EKS manifests and a PlantUML diagram (renderable).