## Plan: Locust Performance Report Analyzer Agent

TL;DR: Build a modular FastAPI-based performance analysis system that ingests Locust reports, correlates with Splunk logs, detects trends, and generates AI-powered recommendations. Decompose into 15 component layers—each with atomic, single-responsibility classes. Implement in phases from deterministic analysis (Phase 1-3) to LLM-driven insights (Phase 5) to production deployment (Phase 8).

## Component Layers

### Layer 1: Data Models & Schemas

- LocustReport — Parsed report metadata

- EndpointMetric — P95, P99, TPS, error rate per endpoint

- TestRun — Full execution context

- SLAPolicy — Thresholds and rules

- TrendSnapshot — Historical comparisons

- AnalysisResult — Deterministic findings

- AdvisoryOutput — LLM recommendations

### Layer 2: Data Ingestion

- ReportReceiver — HTTP multipart file upload

- InputValidator — Schema validation

- FileRouter — Dispatch to S3/MongoDB

- MetadataExtractor — Extract run_id, timestamp

- IngestionLogger — Track events

### Layer 3: Parsing & Preprocessing

- CSVParser — Locust CSV parsing

- HTMLParser — HTML report extraction

- NFRExtractor — SLA definitions

- MetricNormalizer — Standardize units

- AnomalyDetector — Data quality checks

### Layer 4: Deterministic Analysis Engine

- SLAValidator — Check metrics vs. SLA

- ErrorRateAnalyzer — Error spike detection

- ThroughputAnalyzer — TPS validation

- LatencyProfiler — Distribution analysis (min, p50, p95, p99, max)

- EndpointComparator — Rank by health/risk

- RuleEngine — Custom business rules

- AnalysisOrchestrator — Coordinate all analyzers

### Layer 5: Trend & History Engine

- HistoryRepository — Query past runs

- TrendCalculator — Compute deltas (last run, release, 5-run average)

- RegressionDetector — Statistically significant degradations

- AnomalyClassifier — Tag patterns (spike, drop, sustained change)

- TrendSummarizer — Human-friendly text

- TrendVisualizer — Chart data preparation

### Layer 6: Vector & Knowledge Base (Phase 3+)

- EmbeddingService — Generate report embeddings

- OpenSearchConnector — Vector index CRUD

- SimilarRunFinder — Semantic search

- KnowledgeBaseIndexer — Index advisories for retrieval

- ContextRetriever — Fetch relevant historical context

### Layer 7: External Integration (Phase 4+)

- SplunkConnector — SPL query execution

- LogCorrelator — Match Locust metrics to Splunk events

- ErrorSourceMapper — Parse exception stacks

- LatencyAttributor — Correlate latencies to logs

- MetricsAggregator — Combine sources

### Layer 8: Advisory Service (Phase 5+)

- PromptBuilder — Construct LLM prompts with context

- AdvisoryAgent — LangGraph orchestrator for multi-step reasoning

  - Root cause analysis subagent

  - Recommendation generation subagent

  - Mitigation planning subagent

- ResponseParser — Parse LLM output → AdvisoryOutput

- RACacheService — Cache RCAs (avoid redundant calls)

- AdvisoryValidator — Sanity check recommendations

### Layer 9: Reporting Engine

- MarkdownReporter — .md report generation

- HTMLReporter — Interactive HTML

- PDFReporter — PDF (WeasyPrint)

- CSVReporter — Metrics export

- ReportComposer — Assemble sections

- AssetGenerator — Charts, tables, logos

### Layer 10: Storage & Persistence

- MongoDBManager — Connection pool, CRUD for TestRun, SLAPolicy, AnalysisResult

- S3Manager — Upload/download reports

- StorageOptimizer — Archival and retention

- CacheLayer — Redis for hot metrics

### Layer 11: API Layer (FastAPI)

- AnalysisRouter — POST /analyze

- ReportRouter — GET /report/{run_id}, /report/{run_id}/download

- TrendRouter — GET /trend/{service}, /trend/all

- LogCorrelationRouter — GET /logs/correlation

- HealthRouter — GET /health

### Layer 12: Background Job Processor

- JobQueue — Redis/Celery queue

- EmbeddingWorker — Async embedding generation

- SplunkWorker — Async log fetching

- ReportWorker — Async PDF/HTML generation

- JobTracker — Track job status

### Layer 13: Web UI (Phase 7+)

- DashboardComponent — Latest runs, SLA status

- TrendChartComponent — ECharts visualizations

- DrillDownComponent — Per-endpoint details

- AdvisoryPanel — RCA + recommendations

- HistoryPage — Search and filter past runs

### Layer 14: Configuration & Secrets

- ConfigManager — .env + env var loading

- SecretsManager — IAM credential rotation

- DeploymentConfig — EKS, Spinnaker, S3 settings

- SplunkConfig — URL, auth, default queries

- LLMConfig — Model, temperature, tokens

### Layer 15: Observability & Monitoring

- StructuredLogger — JSON logs with correlation IDs

- MetricsCollector — Prometheus metrics (analysis time, count, latency)

- TracingService — OpenTelemetry spans

- HealthMonitor — System health checks

- ErrorReporter — Exception tracking

## Implementation Steps

| Phase | Components | Deliverables | Verification |
| --- | --- | --- | --- |
| 1 | Layers 1-4, 10-11, 14 | Core ingestion + deterministic analysis | Parse real Locust reports, identify SLA violations, API returns results |
| 2 | Layer 5 + TrendRouter | Historical trends, regression detection | Detect past run deltas, flag 20%+ degradations |
| 3 | Layer 6 + job workers | Semantic search, embeddings | Similarity search on 100+ reports, <500ms latency |
| 4 | Layer 7 + LogCorrelationRouter | Splunk integration, deep correlation | Match metrics to logs, identify error sources |
| 5 | Layer 8 + AdvisoryPanel | LLM RCA + recommendations | Generate actionable insights, cache RCAs |
| 6 | Layer 9 | Multi-format reporting | Markdown → PDF with charts, metrics, advisories |
| 7 | Layer 13 + CI/CD | React dashboard, Spinnaker trigger | Interactive UI, automated pipeline integration |
| 8 | Layers 12, 15 + hardening | Production readiness, monitoring | Stress test 100+ concurrent analyses, zero memory leaks |

## Relevant Files (To Be Created)

## Verification Steps

Phase 1:

- ✓ Parse real Locust CSV/HTML without errors

- ✓ Extract metrics (P95, P99, TPS) correctly

- ✓ SLA validator flags violations (mock P95 < 100ms)

- ✓ POST /analyze returns run_id within 2s

- ✓ GET /report/{run_id} returns full analysis JSON

- ✓ >90% test coverage

Phase 2:

- ✓ Trend calculator compares last run, release, 5-run average

- ✓ Regression detector flags 20% P95 degradation

- ✓ TrendRouter returns trend summaries

Phase 3:

- ✓ Embed 100+ reports (<5s total)

- ✓ Similar run search retrieves semantically related runs

- ✓ Retrieval latency <500ms

Phases 4-8: Integration tests with real Splunk, LLM, UI, stress tests.

## Decisions

- Modular Monolith — Single FastAPI app with clear separation. If load demands, split analysis/reporting later.

- Async Jobs for Long Tasks — Embeddings, Splunk queries, PDF generation via background workers.

- Vector DB Optional in Phase 3 — Skip initially if similarity not critical; add when patterns emerge.

- LLM as Advisory-Only — All facts deterministic; LLM generates recommendations.

- Kubernetes for Scale — Auto-scaling stateless pods.

## Further Considerations

- Concurrent Load Expectations? 10 analyses/min or 1000/min? Recommendation: Start Phase 1 for 50 concurrent; scale workers in Phase 8.

- Trend Analysis: Real-time or Batch? Real-time comparisons in API vs. nightly aggregation? Recommendation: Real-time in API; optional batch for BI dashboards.

- LLM Backend: OpenAI or Self-Hosted? Speed/cost trade-off vs. privacy/infra. Recommendation: Start OpenAI; add self-hosted LLaMA as Phase 5 alternative.

- Missing Splunk Graceful Degradation? Block advisory generation or proceed with available data? Recommendation: Proceed; flag "Splunk unavailable" in advisory output.

- UI Deployment: Same FastAPI or Separate CDN? Recommendation: Phase 7 serve from FastAPI; later move to S3 + CloudFront if needed.